## Slide 1: How do the different levels work together?
 | Q2/24 | Q3/24 | Q4/24 | Q1/25 | Q2/25 | Q3/25 | Q4/25
Catena-X Ecosystem |  |  |  |  |  |  | 
Catena-X e.V. |  |  |  |  |  |  | 
Tractus-X Project |  |  |  |  |  |  | 
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Major Release Current
Minor Release 24.03
5 Months
CX-Saturn Current
Operational Deployment Phase CX-Saturn
25.12
CX-Saturn
Operational Deployment Phase CX-Io
CX-Io
CX-Jupiter
Maintenance
Operational Deployment Phase CX-Jupiter
CX-Jupiter
24.05
25.06
Deployment Gate CX-Jupiter
Deployment Gate CX-Io
Deployment Gate CX-Saturn
Planning & Release Cycle
Planning & Release Cycle
24.12
24.08
25.03
25.09
Planning / Release Events Facilitated by Domain Manager*
Shared Services (e.g. testing) Facilitated by C-X MDs
Continuous Alignment C-X Committees / Expert Groups & T-X Open-Source Developer*
Planning & Release Cycle
Overall Release Mgmt. Facilitated by C-X MDs
Major Ecosystem
Minor Ecosystem
Major Tractus-X
Minor Tractus-X

## Slide 2: How do the different levels work together?
 | Q2/yy | Q3/yy | Q4/yy | Q1/yy+1 | Q2/yy+1 | Q3/yy+1 | Q4/yy+1
Catena-X Ecosystem |  |  |  |  |  |  | 
Catena-X e.V. |  |  |  |  |  |  | 
Tractus-X Project |  |  |  |  |  |  | 
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Planning & Release Cycle
Ecosystem Release B Current
Ecosystem Release A
Current
Ecosystem Release B Maintenance
Operational Deployment Phase CX-Major Release C
Yy+1.12
Major Release C
Operational Deployment Phase CX-Minor Release
Minor Release
Ecosystem Release C
Current
Operational Deployment Phase CX-Major Release
Major Release B
yy.06
yy+1.06
Deployment Gate Major B
Deployment Gate Minor
Deployment Gate Major C
Planning & Release Cycle
Planning & Release Cycle
yy.12
yy.09
yy+1.03
yy+1.09
Planning / Release Events Facilitated by Domain Manager*
Shared Services (e.g. testing) Facilitated by C-X MDs
Continuous Alignment C-X Committees / Expert Groups & T-X Open-Source Developer*
Planning & Release Cycle
Overall Release Mgmt. Facilitated by C-X MDs
Major Ecosystem
Minor Ecosystem
Major Tractus-X
Minor Tractus-X
Ecosystem Release A Maintenance

## Slide 3: Life Cycle Management – Impact of Breaking*-Changes
Intra-Company-Change
Inter-Company-Change
Network-Change
DCP
Operating Company
*Breaking change def. according to SemVer (e.g. MAJOR version when you make incompatible API changes)

## Slide 4: Versioning
Catena-X Release
CalVer
Tractus-X Release
CalVer
KITs
SemVer
Prodcuts
SemVer
Other Normative Documents SemVer
Standards
SemVer
Commercial / Self-Developed Solutions Own Versioning Scheme
Complies to
Complies to
Catena-X Association
Sponsors, Promotes & Coordinates
Coordinates
Link to

## Slide 5: Versioning
Catena-X Release
CalVer
Tractus-X Release
CalVer
KITs
SemVer
Products
SemVer
Other Normative Documents SemVer
Standards
SemVer
Commercial / Self-Developed Solutions Own Versioning Scheme
Complies to
Complies to
Catena-X Association
Sponsors, Promotes & Coordinates
Coordinates
Link to
Catena-X Ecosystem Release
NameVer
Coordinates
Contains
Contains

## Slide 6: Support dates
Next
24.03
CX-Jupiter
CX-Saturn
CX-Neptune
Next
Q1/24
Q2/24
Q3/24
Q4/24
Q1/25
Q2/25
Q3/25
Q4/25
Q1/26
Q2/26
Q3/26
Q4/26
Q1/27
Q2/27
Q3/27
Q4/27
Q1/28
Q2/28
…
Current
Preview
Current
Maintenance
Preview
Current
Maintenance
Current
Maintenance
Q3/28